PHASE PROJECT PLANNING

Project Planning Template

(Product Backlog, Sprint Planning, Stories, Story Points)

Date: 8 March 2026
Team ID: [Enter Team ID]
Project Name: LibSpace

Maximum Marks: 5 Marks

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Epic / Feature | User Story ID | Task Description | Story Points | Priority | Assigned To |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Backend Initialization | US-101 | Set up Node.js project structure and configure Express.js server for REST API development | 5 | High | Sri Chandana |
| Sprint-1 | Database Configuration | US-102 | Connect the backend application to MongoDB Atlas and configure database models | 5 | High | Sri Chandana |
| Sprint-1 | User Management | US-103 | Create user schema with secure password hashing using bcrypt and define data validations | 7 | High | Sri Chandana |
| Sprint-2 | Authentication System | US-201 | Implement registration and login APIs with JWT-based authentication for secure sessions | 8 | High | Sri Chandana |
| Sprint-2 | Authorization Middleware | US-202 | Develop middleware to verify JWT tokens and protect book-related endpoints | 6 | High | Sri Chandana |
| Sprint-2 | Book Management Model | US-203 | Design book schema linked to each user account to enforce data ownership | 6 | High | Sri Chandana |
| Sprint-3 | Book CRUD Functionality | US-301 | Implement APIs for adding, viewing, updating, and deleting book records | 10 | High | Sri Chandana |
| Sprint-3 | Validation & Error Management | US-302 | Add input validation rules and centralized error handling for consistent API responses | 6 | Medium | Sri Chandana |
| Sprint-3 | Session Logout | US-303 | Implement secure logout mechanism including JWT token invalidation | 4 | Medium | Sri Chandana |

Sprint Planning Over

- viewSprint-1: Focused on initializing the backend environment, database integration, and user model setup.

- Sprint-2: Focused on implementing secure authentication and authorization, and defining the book model.

- Sprint-3: Focused on building full CRUD functionality for books, validating inputs, handling errors, and implementing logout functionality.

Additional Notes

- Story IDs have been structured to reflect feature and sprint (e.g., US-101 for Sprint-1).

- Story points reflect complexity and effort required for each task.

- Priority has been defined based on the critical path of system functionality.

- This planning framework ensures iterative development, allowing continuous testing and verification after each sprint.